## Slide 1
SME Pulse – Business Health Dashboard
The purpose of this project is to design and build a functioning prototype of SME pulse, a business health dashboard that enables small and medium sized businesses (SMEs) to easily understand, monitor and improve their business performance.
SME Pulse aims to give users a high level, visual summary of KPI,s like cash flow status, trends in revenue, cost structures and financial risk warnings. The program will attempt to transform SME decision making from emergencies to planned performance improvement. SME pulse will intend to improve FunTechs existing SME software by looking into financial performance analysis tools for non – financial managers.
Provide a digital company performance management system allowing quick adoption by SME owners across multiple industries like retail, hotel, fitness and professional services. The application will focus on the following:
Cash flow overview dashboard
Visualisations of revenue trends
Alerts of performance risks
User logins and dashboard interface
Financial Health Indicators
Clickable functional prototype
SME Owners
SME Managers
Accountants
FunTech Management
Protoype Test Users
Lead: Callum Kidd – Project Manager
Personas, Point of View (POV) Statements
Storyboard
Prototype
Working software
Demo video presentation
Testing Report
OVERALL GOAL
PROJECT SCOPE
PROJECT ORGANIZATION
PROJECT DELIVERABLES
PROJECT STAKEHOLDERS
Milestone
Date
MILESTONES
Draft Review POV Statements approval Wireframes and Storyboard Completed Prototype Version 1 (SME Pulse V1) User Testing & Feedback Final Prototype Complete Recorded Video Presentation Submitted | 02/02/26 16/02/06 22/02/06 27/02/06 09/03/06 14/03/06